Republic of the Philippines

Province of Eastern Samar

MUNICIPALITY OF BALANGKAYAN

-oOo-

OFFICE OF THE MUNICIPAL MAYOR

2nd Quarter CY 2026 Local Project Monitoring Committee (LPMC) Meeting and Orientation

Date: May 28, 2026
Time: 2:00 PM
Venue: Municipal Engineering Office, Municipal Hall, Balangkayan E Samar

## I. ATTENDANCE

Present:

- Welson P. Contado – Civil Society Organization (CSO), Presiding

- Engr. Grecer Guarino – Municipal Engineering Office (MEO), AA-IV

- Dionardo B. Canales – Barangay Affairs Office

- Mariles G. Montes – DILG, MLGOO

- Joy C. Valera – MPDC

Presiding Officer:
Mr. Welson Contado

Secretariat:
MPDC

## II. CALL TO ORDER

The meeting was called to order at 2:15PM by the Presiding Officer who welcomed the attendees and thanked the members for participating in the 2nd Quarter LPMC Meeting.

## III. APPROVAL OF THE AGENDA

Upon motion duly made and seconded, the following agenda was approved:

- Discussion on LPMC Functionality Requirements;

- Presentation of Projects for Inspection for the 2nd Quarter CY 2026;

- Other Matters.

## IV. MATTERS TAKEN UP

#### A. LPMC Functionality Requirements

Ms. Mariles G. Montes, Municipal Local Government Operations Officer (MLGOO), discussed the LPMC Functionality Requirements following the orientation on the Strengthening of the Functionality of Local Project Monitoring Committees in Region VIII conducted via Zoom earlier that day.

She highlighted the importance of maintaining updated records and documentation, conducting regular meetings and project inspections, and complying with the requirements of the LPMC Functionality Assessment Monitoring System. She likewise reminded the members of the submission requirements related to the Most Significant Change (MSC) Narratives for the SubayBAYANI Awards and encouraged active participation in project monitoring activities.

### B. Presentation of Projects for Inspection for the 2nd Quarter CY 2026

Engr. Grecer G. Guarino presented the projects proposed for inspection during the Second Quarter of CY 2026, as follows:

| Project | Status |
| --- | --- |
| Construction/Concreting of Access Road to the New Public Cemetery | Completed |
| Rehabilitation and Maintenance of Water System | Completed |
| Rehabilitation/Improvement of Sitio Tabe Farm-to-Market Road (FMR) | Ongoing |

After discussion, the Committee agreed to conduct project inspections within the quarter to validate the status and implementation of the identified projects.

## V. OTHER MATTERS

### Procurement of LPMC Uniforms

The Committee discussed the status of the procurement of uniforms for LPMC members to be used during project monitoring and inspection activities.

Members agreed to follow up with the concerned office regarding the procurement process to facilitate the acquisition of the uniforms and ensure uniform identification during field inspections and monitoring activities.

## VI. AGREEMENTS AND ACTION POINTS

- The LPMC shall continue to comply with all functionality requirements and maintain updated records and documentation.

- The Committee shall conduct inspections of the identified projects for the Second Quarter of CY 2026.

- Concerned offices shall follow up the procurement of LPMC uniforms for use during monitoring and inspection activities.

- The Secretariat shall document and file all reports and inspection results for reference and compliance purposes.

## VII. ADJOURNMENT

There being no other matters to discuss, the meeting was adjourned at approximately 3:15 PM.

Prepared by:

JOY C. VALERA

MPDC(Secretariat)

Attested by:

WELSON P. CONTADO

LPMC Chairman